T-PARC Meeting Notes

20 August 2007

EOL Staff Present:	S. Zucker, P. Johnson, T. Hock,  B. Baeuerle, , K. Sharpe, G. Stossmeister, M. Donovan, J. Moore, R. Dirks, M Bell, K. Romberg; Dave Parsons, Jose Meitin; and P. Harr, D Euleterio, B. Creasey, M Grimmett, S. Kougal by telephone from NPS and NRL.

The EOL T-PARC group met to update all project activities.  T. Hock provided and update on the driftsonde development and implementation schedule.  M. Bell provided information on the ELDORA radar upgrades now underway. Preparations continue for a dry-run in September 2007.   Pat Harr, Naval Postgraduate School, Monterey CA (NPS) provided an update of the dry run support being offered by NPS, NRL and JTWC.  Key points and action items are noted below. Please provide updates, corrections and additions to J. Moore as soon as possible.

Some Action Items and Next Steps related to the Dry Run

- NPS has purchased and is in the process of implementing Elluminate web conferencing software.  We intend to use this tool for all dry run daily briefings and discussions.  Interested participants will need to contact P. Harr by email to be added to the alert list for upcoming sessions.

- Proposed dry run dates are 5-30 September 2007 with set up during the week of August 27 at NPS in Monterey.

- Dry run daily timetable will include a daily briefing each afternoon at 1530 PDT (1630 MDT).  This will consist of a weather brief, discussion of areas of interest to T-PARC and proposals for the deployment of project ‘virtual’ resources

- The EOL Field Catalog for the dry run is currently in test mode as products from several sources are being uploaded and evaluated.  The catalog can be viewed at the following URL: catalog.eol.ucar.edu/tparc

- A product list for the catalog has been developed by the PIs.  These products will be added to the catalog inventory over the next week.  Several special weather/model products are planned for the dry run provided from different sources

- International partners have been contacted to solicit interest in dry run participation either in Monterey or virtually via the web.

- TIGGE data and products will not be available for the dry run as they are typically delayed by 36-48 hours from valid time.  All data are being collected and saved for the dry run period.

- A site visit to Monterey (8-10 August, 2007) was completed to work directly with NPS on technical issues related to populating the catalog, working on their network and properly organizing the catalog for dry run activities.

ONR/NRL Coordination on P-3 preparations and support

We are repeating the recent telecom results from the 25 July discussions.  Some updates were made at this project meeting and they are noted below in blue.

  - (Completed) We need to determine the proper contacts and responsibilities for the following tasks/needs related to NRL P-3 operations.  Eleuterio and Coffey are the primary contacts at NRL for T-PARC.  Moore is EOL Project Manager for overall T-PARC activities and Meitin is the EOL- NRL Liaison.

  - Proper facility request to NRL for use of the P-3 in T-PARC.  MOU between NSF/NRL for use of the P-3 Facility has been sent to NSF and is now under review.  Recent changes to NSF procedures for these MOU’s has added time to the approval process..  Facility request letter (NRL Charge Authorization Form) will be sent from EOL to NRL.  A total of 150 flight hours will be requested, cost to be split 50/50 with NSF and NRL.

  - Process and timing of crew certification (swim test) to fly on the P-3  EOL will work to prepare complete list of all staff, scientists students/post-docs required to fly as project specialists  on the aircraft.  List will be submitted to Eleuterio/Coffey.  It is important to avoid one-time requests to fly.  If people think they want to fly (including the media) they need to go through the qualification procedure.  There is a preference to do all swim qualifications at Pax River.  NRL site has other information for project specialist qualifications http://www.nrl.navy.mil/planes/

  - NRL participation in a site survey in the October time frame.  NRL will participate in the site survey.  Likely aircraft operations bases destinations include Guam, Okinawa and Japan (Yokota and Misawa).  Primary contact for this activity at NRL will be LT Michael Grimmett

  - Requirement for recertification of upgraded ELDORA radar prior to T-PARC upload  This question will be addressed by EOL engineers and Sam Koegel at NRL.  Koegel and E. Loew from EOL have been in touch on this matter and there are no surprises at this point.

  - Schedule for installation of ELDORA and RAF data system here at RAF next year and consideration of added time for flight testing.  Installation and testing schedule for ELDORA, RAF data system and dropsonde on the P-3 is flexible at this time.  It is likely that NAVAIR engineers will come to RAF during installation period to certify weight/balance and EMI issues for the new ELDORA configuration. If additional flight test time is required it can be added, at additional cost to the project.

  - NRL upgrades to P-3 satellite communications for improved data, image products voice and chat capabilities.  NRL is continuing to improve satellite communications on the P-3. At this time, NRL is planning on the Iridium satcom system that has been deployed with ELDORA in the past.  Schedule conflicts with other EOL aircraft deployments in other projects can be overcome so the needed satcom equipment should be available in 2008.

  - Possibility of enhanced capabilities for P-3 nose radar and impact on ELDORA PIRAC processing and display.  NRL plans no changes to the nose radar configuration on the aircraft at this time.

  - Participation of DLR Falcon in T-PARC from US Military base in Japan.  Eleuterio/Coffee will make inquires about what is involved to get permissions for DLR to work on a US base.  Experience with similar deployments in Europe suggests this type of support will not be difficult with proper advanced planning. We plan to have DLR representation on the site survey trip as required.

We need to better understand the deployment requirements/options for the NRL aircraft.  There could be challenges/hardship to deploy NCAR/EOL staff on the aircraft if it is flying long duration missions to track the TCs from inception through ET transition phase moving from Guam, to Japan and north for multi-day flights.  It is important that we discuss this among the science team and facilities and consider scenarios as part of the dry run.

Other tasks that need attention

- Refine objectives and develop meeting stops and timing for and international site survey trip now likely to occur in late October 2007.  Other site survey participants will include Moore, Harr, WC Lee, NRL and rep from the USAF 53rd Weather Wing. A representative from DLR will likely visit for some part of the trip.  It will also be desirable to visit the US Embassy (ambassador, science officer and NSF representative).  We will coordinate any visits in Japan with the T-PARC Science Lead (Dr. Tetsuo Nakazawa)

- Driftsonde development continues but some delays have occurred.  It is unlikely that field test in Hawaii will occur before the November time frame.   However the EOL development team will be able to run simulated trajectories during the dry run to help with the planning process.   Acquisition of needed resources to support full driftsonde support in 2008 field season continues.

- Consider the international shipment of project related supplies and expendables

- EOL needs to work with the PIs and sponsoring agencies to begin work on diplomatic, import and customs issues for facility deployment in various countries.

- Work towards duty waivers for countries where T-PARC facilities will be located (e.g. Japan)

- Include DLR Falcon in official project information bulletins and message to international partners

- The T-PARC science team needs to organize the list of all possible persons that may fly on the NRL P-3 (see item above in NRL coordination)

Other Items of Interest

- There are likely to be several groups releasing sondes during T-PARC.  We must address expendable unit frequency allocation so the groups do not interfere with one another during operations in the same general area.  This will involve coordination among NRL, DOTSTAR, USAF and DLR.

- The project would like to explore the possibilities of rapid scan satellite operations from the MTSAT system during the project and as a test during the dry run.

- The NRL P-3 instrumentation will include the CIRPAS Doppler wind lidar and dropsondes

- There is an increasing likelihood that a C-130 aircraft from the USAF 53rd Weather Wing will participate in T-PARC.  They would bring additional dropsonde and step frequency radiometer measurements to the project plus the ability to make storm penetrations and provide storm fixes and other in-situ storm measurements.  Information would be relayed via satellite to JTWC and then to T-PARC operations center.

- There is still optimism about the participation of the DLR Falcon aircraft in the project.  However, they are approaching a funding approval deadline in early September.

- ELDORA radar upgrades continue.  This may result in reduced space and weight requirements on the aircraft.  These modifications will need to be carefully documented (Tom Brimeyer and Eric Loew) and discussed with NRL-NAVAIR to make sure about any new certification requirements.

Tentative date and time for next meeting is 6-7 September.  EOL staff will be in contact to finalize date and time.